BOOST AI

Cafecito AI  ·  Madison AI Search

| INVOICE Project North Star | INVOICE # 2026-001 ISSUE DATE May 12, 2026 DUE Upon receipt REFERENCE G1 Deposit |
| --- | --- |

| FROM Boost AI c/o Cafecito AI Evan Ratner, Co-founder Miami, FL evan@cafecito-ai.com boostaisearch.ai | BILL TO Offy For: Project North Star (on behalf of Lev) |
| --- | --- |

PAYMENT SCHEDULE

Full fixed-fee build is $15,000 across 6 gates. Only the G1 deposit is due today; remaining gates invoice as each phase completes.

| GATE | STATUS | DESCRIPTION | AMOUNT (USD) |
| --- | --- | --- | --- |
| G1 | DUE NOW | Project North Star · G1 Deposit Deposit on signed agreement. Triggers start of Phase 1 (Foundations & Kai). | $3,500.00 |
| G2 | Upcoming | After Phase 1 complete Kai (operator) live, customization works, progress tracker shipped, onboarding flow end-to-end, Lev has clear guidance for engine customization. | $1,500.00 |
| G3 | Upcoming | After Phase 2 complete Physical Wellness engine reasonably complete: nutrition (food-photo), exercise, sleep, breathing, yoga, stretching. | $2,500.00 |
| G4 | Upcoming | After Phase 3 complete Potential & Goals engine reasonably complete: hidden strengths, goal-setting, check-ins, encouragement system. | $2,500.00 |
| G5 | Upcoming | After Phase 4 complete Mental Wellness engine reasonably complete: safety layer hardened, social media / emotion / nervous system modules, breathing & meditation integrated, third-party reviewer approved. | $2,500.00 |
| G6 | Upcoming | After Phase 5 complete Final QA: full integration testing, real-user testing (15–20 teens), critical bugs resolved, accessibility pass, handoff documentation delivered. | $2,500.00 |
| Contract total (6 gates) |  |  | $15,000.00 |
| DUE TODAY |  |  | $3,500.00 |

PAYMENT

ZELLE Preferred payment method SEND TO evan.ratner@gmail.com Recipient name: Evan Ratner AMOUNT $3,500.00 MEMO Project North Star — G1 Including a memo helps Boost AI confirm receipt quickly. HOW TO SEND Open your bank app, find the Zelle feature, send to the email above. Most banks support Zelle at no fee. Daily and monthly limits vary by bank — for first-time recipients of this size, you may need to enable the payment in your bank's portal first or split across two sends.

NOTES

What this invoice covers $3,500 represents Gate 1 of 6 in the fixed-fee build agreement for Project North Star, total contract value $15,000. What happens after payment Phase 1 (Foundations & Kai) begins the business day after funds clear. First deliverable is a working Kai scaffold for Lev to react to. Weekly written updates begin the first Friday after kickoff. Reference documents Project North Star — Build Agreement (signed) Project North Star — Final Build Plan v2 (the agreed scope) Project North Star — CLAUDE.md (the technical spec)

Thank you, Offy.

Excited to start building. Questions on this invoice: evan@cafecito-ai.com